AI eLearning Estimator

Phase 2 Scope — Save / Reopen Estimates (Database)

Addendum to the High-Level Design  ·  prepared 2026-06-16

§1  Why this matters

Today the estimator is stateless: every browser refresh wipes the form. Laurie must fill out the whole estimate in one sitting and export to Word before closing the tab. If she needs to revisit a past estimate — to re-price, copy it for a similar project, or check what was quoted — she has to re-enter everything by hand from the Word file.

Phase 2 adds a lightweight save-and-reload layer so Laurie can:

- Start an estimate, save a draft, and finish it the next day.

- Pull up any past estimate by project name.

- Duplicate an old estimate as the starting point for a new one.

- See a running list of all estimates with totals at a glance.

Nothing about the estimator itself changes — the form, the formulas, and the .docx export all stay exactly as they are.

§2  Proposed technology: Supabase

Supabase is the recommended backend. It is a hosted Postgres database with built-in authentication and a JavaScript client that runs directly in the browser — no server to build or manage, and no change to the current Vercel deployment.

It pairs naturally with the existing React + Vite + Vercel setup and has a generous free tier.

| Component | What it provides | Cost |
| --- | --- | --- |
| Supabase Auth | Email/password or magic-link login; Laurie logs in once per session | Free (up to 50k users) |
| Supabase Postgres | Stores each saved estimate as one JSON row | Free (up to 500 MB) |
| Supabase JS client | Browser-side SDK; no API server needed | Free |
| Vercel (existing) | Continues to host the React app; no change | $0 (current plan) |

Note: The free tier limits are far beyond what a single-user tool will ever need. Monthly cost is $0 unless usage grows to multi-user scale.

§3  Data model

One table is sufficient:

estimates

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| user_id | uuid (FK → auth.users) | Ties estimate to Laurie's account |
| project_name | text | For display in the estimates list |
| course_name | text | For display in the estimates list |
| state_json | jsonb | Full serialized App state (categories, tasks, margins, ADA flags) |
| internal_cost | numeric | Stored for quick display in the list — no recalc needed |
| client_price | numeric | Stored for quick display in the list |
| margin_pct | integer | 40, 45, or 50 |
| created_at | timestamptz | Auto-set by Supabase |
| updated_at | timestamptz | Updated on each save |

The state_json column stores the complete React state snapshot. When Laurie reopens an estimate, the app hydrates directly from this blob — no migration logic needed.

§4  New screens and UI changes

4.1  Login screen (new)

A simple full-page login shown when no session exists. Options:

- Magic link (recommended) — Laurie enters her email, Supabase emails a one-click sign-in link. No password to remember.

- Email + password — more traditional; requires Laurie to set a password once.

Once logged in, the session persists for 7 days (configurable). She won't need to log in every time.

4.2  Estimator screen (minor additions)

The form itself is unchanged. Two new elements are added to the header area:

- Save button — saves current state to Supabase. Shows "Saved ✓" confirmation briefly.

- "My estimates" link — navigates to the estimates list screen.

4.3  Estimates list screen (new)

A simple table listing all of Laurie's saved estimates, most recent first. Columns:

| Column | Source |
| --- | --- |
| Project name | project_name column |
| Course name | course_name column |
| Internal cost | internal_cost column (formatted $1,234.56) |
| Client price | client_price column |
| Margin | margin_pct column |
| Last saved | updated_at column |
| Actions | "Open" button · "Duplicate" button · "Delete" button |

- Open — loads the estimate back into the estimator form.

- Duplicate — creates a copy with "(Copy)" appended to the project name; useful for similar projects.

- Delete — removes the row after a confirmation prompt.

§5  What does not change

This is deliberately a thin layer on top of the existing app:

- All formulas — Fixed/Dynamic scaling, ADA uplift, margin — are unchanged.

- All components — CategoryBlock, SubtaskRow, TotalsBar, ExportPreview — are unchanged.

- The .docx export works exactly as it does today.

- The public embed iframe continues to work (unauthenticated visitors just see the login screen).

- Vercel deployment is unchanged — the app is still a static React SPA.

§6  Effort estimate

| Task | Who | Est. hours |
| --- | --- | --- |
| Supabase project setup (DB, auth, env vars) | Dev | 2 h |
| Login screen + session handling | Dev | 3 h |
| Save / auto-save logic in App.jsx | Dev | 3 h |
| Estimates list screen + Open / Duplicate / Delete | Dev | 4 h |
| UI polish + responsive adjustments | Dev | 2 h |
| Testing (save/load round-trip, session expiry, edge cases) | Dev + Laurie | 3 h |
|  | Total | ~17 h |

Note: 17 hours is a rough ceiling. The core save/load is ~8 h; the rest is auth, list UI, and polish. Could be delivered over 2–3 focused working days.

§7  Decisions needed from Laurie before Phase 2 starts

These are genuine choices — no right answer, just preference:

- Magic link (no password) vs. email + password?Login method:

- Save automatically every time a field changes, or only on an explicit "Save" button click?Auto-save:

- Should project name + course name be required before saving, or allow unnamed drafts?Estimate naming:

- When duplicating, should the copy open immediately for editing, or just appear in the list?Duplicate behavior:

- Is this always single-user (Laurie only), or does it need to be shareable with Michelle or a client in the future?Sharing:

§8  Out of scope for Phase 2

The following are explicitly deferred to a later phase and should not be built alongside Phase 2:

- Multi-user accounts or role-based access.

- PDF export.

- CRM / accounting integrations.

- Client-facing portal or sharing links.

- SOW (Statement of Work) auto-generation.

- Editable rates screen.

AI eLearning Estimator · Phase 2 Scope Document · prepared 2026-06-16